

Project Name:- Fiable Placement(Frontend)

TEST PLAN DOCUMENT

|  |  |  |  |
| --- | --- | --- | --- |
| Document Author | Document version | Date | Approve by |
| Rupesh Ramesh Nikam | 1.1 | 09-02-2025 | Amit jha |

TABLE OF CONTENT

|  |  |  |
| --- | --- | --- |
| NO. | NAME | PAGE NO. |
| 1 | Test Plan ID(NAME) Identifier | 1 |
| 2 | Introduction | 1 |
| 3 | References | 1 |
| 4 | Test Items(Inclusions) | 2 |
| 5 | Features to be tested | 3 |
| 6 | Features not to be tested | 4 |
| 7 | Test Environment/Test bed | 4 |
| 8 | Test deliverables | 5 |
| 9 | Approach | 5 |
| 10 | Suspend & resume criteria | 5 |
| 11 | Entry & Exit criteria | 6 |
| 12 | Risk & Contingencies | 6 |
| 13 | Roles and Responsibilities | 6 |
| 14 | Schedule | 7 |
| 15 | Staffing and Training needs | 7 |
| 16 | Approvals | 8 |

1.Test Plan ID(NAME) Identifier

Fiable Placement 1.0 MTP 1.0.1

2. Introduction

Fiable Placement

Welcome to Fiable Placement, your premier destination for seamless recruitment solutions in Mumbai. A division of “**Quality Software Technologies**”. With a commitment to excellence, we connect top-tier talent with leading companies, facilitating mutually beneficial partnerships that drive success.

With Fiable Placement, you can trust that you’re in good hands. Contact us today to learn more about our services and how we can help you achieve your recruitment goals. To be the leader in providing talent acquisition, HR Consulting and outsourcing services in Mumbai and India. We endeavour to develop quality long term relationships with candidate and clients. In order to achieve this, we deliver with transparency and efficiency at a superior international standard of service. We will ensure we become the preferred Recruitment partner for all our clients, candidates and employees. Our tremendous success is our focused approach on not just our clients, but also our candidates. The individuals operate on an unquantifiable framework of ethics blended into perseverance. We are effective and efficient at the same time.

3. References

WEB APPLICATION

4. Test Items(Inclusions)

a)Login Page /Candidates :- It describes the username and password of the authorized and authenticated persons.

b)Login Page /Employers :- It describes the username and password of the authorized and authenticated persons

c)Register With Us /Candidates :- It helps to create the username and password of the project.

d)Register With Us /Employers :- It helps to create the username and password of the project

e)Contact Us :- It helps to contact with the organization.

f)Browse jobs :- It helps us to identify the types and categories of the jobs.

g)All Employers :- It helps to visualize the different types of employers.

h)Find Job : - It helps to find the job.

i)Upload your cv:- It helps to upload the resume on website.

j)Browse all candidates :- It helps to find the desire candidates.

k)Browse all jobs :- It helps to find the desire jobs.

l)My bookmarks :- It helps to bookmarks different jods and job notification

m)Submit jobs :- It helps to submit the various categories and departments

Where recruitments are going on.

n)Job packages and add to cart :- It helps to identify the prices of different

Services offer and add them to the cart.

5. Features to be tested

1.Login page as Employer

2.Registration page as Employer

3.Login page as Employer

4.Registration page as Employer

5. Contact Us

6. Browse jobs

7. All Employers

8. Find Job

9. Upload your cv

10. Browse all candidates

11.Browse all jobs

12. My bookmarks

13. Submit jobs

14. Job packages and add to cart

15.Job Alert

16. User Dashboard as (login as Employer)

17. All Link

6. Features not to be tested

1.About us

2.Terms of use

3.Packeges

4.FAQ

5.Site map

6.Privacy center

7.Accessibility center

8.Security center

7. Test Environment/Test bed

1.RAM :- 2GB OR 16GB.

2.PROCESSOR :- i3 , i5 , i7 etc.

3.BROWSERS :- Google Chrome, Mozilla Firefox, IE,Operamini,Safari etc.

4.Operating Systems :- Windows or Linux.

5.Server :- Apache TOMCAT.

6.PDF Reader :- Adobe reader.

7.Defect Tracking Tool :- MANTIS BT,BUGZILLA,JIRA.

8.Test Management Tool :- TestLink,Zephyr.

8.Test deliverables

1.Test Plan Document

2.Test Scenario Documents

3.Test Case Documents

4.Defect Log Reports

9. Approach

1.Type :- Manual Testing.

2. Levels :- Validation/System Testing

10. Suspend & resume criteria

|  |  |
| --- | --- |
| Suspend Criteria | Resume Criteria |
| Showstoppers Found | Showstoppers Fixed |
| Electricity Cut-Off | Electricity Resumed |
| Network Crashed | Network Resumed |
| Software Crashed | Software Repaired |

11. Entry & Exit criteria

1.Build should be available. (Entry level requirement)

2.All test cases should be properly executed. (100% tested coverage)

3.Required quality of the product should be achieved.

4.Atleast 95% to 99% of test cases should be passed.

12.Risk & Contingencies

|  |  |
| --- | --- |
| Risks | Contingencies |
| Delay in receiving Build | Build received in time |
| Electricity unavailable | Electricity resumed back |
| No proper training | Training done properly |
| No proper management | Proper management |
| Testers not available | Testers are available |

13. Roles and Responsibilities

|  |  |  |
| --- | --- | --- |
| Sr.no | Name of Tester | Tasks |
| 1 | Mr. Rupesh Ramesh Nikam | Test Plan Writing |
| 2 | Mr. Rupesh Ramesh Nikam | Test Scenario Writing |
| 3 | Mr. Rupesh Ramesh Nikam | Test Cases Writing |
| 4 | Mr. Rupesh Ramesh Nikam | Defect Report Writing |

14. Schedule

|  |  |  |  |
| --- | --- | --- | --- |
| Sr.no | TASKS | DAYS | DATE |
| 1 | Test Plan Writing | 1 Day | 09/02/2025 |
| 2 | Test Scenario Writing | 4 Days | 10/02/2025 to 16/02/2025 |
| 3 | Test Cases Writing | 5 Days | 17/02/2025 to 22/02/2025 |
| 4 | Defect Report Writing | 3 Days | 23/02/2025 to 24/02/2025 |

15. Staffing and Training needs

|  |  |  |  |
| --- | --- | --- | --- |
| Sr.No | Name of Test Lead | Name Of Tester | Tasks |
| 1 | Mr. Amit Jha | Mr. Rupesh Nikam | i)Test Plan Writing  ii)Test Scenario Writing  iii)Test Cases Writing  iv)Defect Report Writing |

16. Approvals

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr.No | Test Executive | Test Lead | Test Manager | Signature | Remarks |
| 1 | Mr. Rupesh Nikam | Mr. Amit Jha | Ms. Vijeta Rawat | xxxxx | yyyyyy |